Phase 1 — Foundation (Weeks 1–4)

Start with the Document Templates category. These require no software development — just your legal and regulatory expertise translated into clean, branded Word/PDF templates. You already have most of them from your HHRPM work. The deliverables are:

- Tenancy & Lease Agreements (residential and commercial variants)

- Legal Notices & Eviction Documents

- Inspection & Compliance Forms

- Financial & Rent Documents

- Proposals & Partnership Documents

Package these as a downloadable bundle (a "Document Pack") and you have your first sellable product immediately. Price point: GHS 150–500 per pack depending on tier.

Phase 2 — Platform (Weeks 4–12)

You need a storefront to sell from. The simplest viable setup:

- Selar or Paystack Commerce — Ghana-friendly digital product storefronts. You upload your document packs, set prices, and customers pay and download instantly. Zero development required.

- Flutterwave Storefront — alternative with strong Ghana/Nigeria coverage.

This gives you a live, revenue-generating platform within days of completing Phase 1.

Phase 3 — Interactive Tools (Months 3–6)

Build the Rent Calculator Pro and Tenancy Agreement Generator as web apps. Given your existing HHPMS stack (NestJS/React/PostgreSQL), you already have the architecture. The calculator is essentially a frontend form with your anniversary-cycle logic — Claude Code can build this in a single session from a well-structured prompt.

Host on Vercel (you already have an account) or Netlify (you're connected to it via MCP). Offer free basic access and a paid Pro tier.

Phase 4 — SaaS Products (Months 6–12)

The Rent Arrears Tracker, Property Register Digital, Landlord-Tenant Portal, and Maintenance Request System are essentially a simplified external version of HHPMS. Your SoftCo equity stake and the commercial HHPMS build already underway is the engine for this phase — these products come out of that pipeline.

Phase 5 — Education & Advisory (Months 9–18)

The Landlord Certification Programme and Know Your Rights guide can be built on Teachable, Selar, or a custom LMS. Your regulatory background as a former Principal Rent Officer is the core asset here — no one in Ghana's digital property space can match that credential.

Immediate next steps — this week:

- Audit what document templates you already have from HHRPM work

- Brand them under Property and Rent Consult (new logo, new letterhead)

- Open a Selar or Paystack Commerce account

- List your first document pack

You can be generating revenue within two weeks without writing a single line of code. Would you like me to help with any of these steps — auditing existing templates, building the Selar product listing, drafting the pricing structure, or starting on the Rent Calculator Pro?